Cooperative Savings & Loan Platform

Technical Documentation & Task Allocation

Bootcamp Group Capstone — Project 2

# Table of Contents

# 1. System Overview

The Cooperative Savings & Loan Platform is a Java/Spring Boot backend, built as a modular monolith with event-driven communication between modules. Members contribute to a shared cooperative fund — manually or via Paystack — and can apply for loans, which require KYC verification, officer approval, and at least one guarantor whose own track record is checked before acceptance. Loans carry a real repayment schedule: missed installments accrue toward default, which triggers a financial liability split across guarantors as well as a borrower penalty, all posted through the same double-entry ledger that handles every other transaction. Members get a live dashboard, and the system is built to survive its own outbound calls and crashes without silently losing a financial event.

Architecture style

Modular monolith — one Spring Boot application, one PostgreSQL database, with each business capability isolated into its own package/module. Modules communicate either through direct calls (for synchronous needs, e.g. validating a member is active) or through Spring Application Events (for decoupled, asynchronous side effects, e.g. posting a journal entry after a contribution is recorded).

Design principles worth understanding before touching any module

- Single source of truth for money: the Accounting (Ledger) module is the only module allowed to write financial balances. Contribution, Loan, and Repayment modules each emit a domain event after they save their own record; Accounting listens and posts the corresponding double-entry journal entry. No module other than Accounting ever updates a balance directly.

- Reporting is read-only (CQRS-lite): the Reporting module owns no business logic and never writes operational data. It listens to the same domain events as Accounting, maintains its own denormalized tables for fast dashboard queries, and pushes updates live over Server-Sent Events.

- Guarantorship and risk are loan-scoped history, not standalone modules: a guarantor relationship is born when a loan request is submitted and ends when the loan closes, so it lives inside Loan Module — along with the borrower risk and guarantor credibility profiles that get derived from event history across every past loan.

- Reliability is structural, not bolted on: every financially-meaningful event is written to a transactional outbox in the same transaction as its originating write, then dispatched by a poller — so a crash between commit and delivery can't silently lose a ledger posting. Outbound calls (Paystack, email) are wrapped in retry with exponential backoff and jitter.

Tech stack

- Backend: Java, Spring Boot

- Database: PostgreSQL

- Security: Spring Security (authentication, role-based authorization)

- Data access: Spring Data JPA

- Build tool: Maven

- API documentation: OpenAPI / Swagger

- Architecture: Modular Monolith + Event Driven (Spring Application Events, transactional outbox)

- Live updates: Server-Sent Events (Reporting dashboard)

- Payments: Paystack (webhook intake, signature-verified, reconciled)

# 2. Module Specifications

## Member Module

Responsibility

Owns member identity, profile, KYC status, and membership lifecycle. Every other module references Member by id but never writes to it.

Owned Entities

| Entity | Fields |
| --- | --- |
| Member | id (PK), fullName, phone, email, status, kycStatus (PENDING/VERIFIED/REJECTED), idType, idNumber, idDocumentRef, joinedAt |

Business Rules

- A member must be ACTIVE and KYC_VERIFIED to contribute, apply for a loan, or be accepted as a guarantor.

- Only an officer/admin can change member status or KYC status.

- KYC verification is manual in the MVP: an officer reviews the uploaded ID document and approves or rejects — no live identity-vendor integration.

Key Endpoints

- POST /api/members — register a new member (kycStatus defaults to PENDING)

- GET /api/members/{id} — view member profile

- PUT /api/members/{id} — update profile

- PATCH /api/members/{id}/status — change status (officer only)

- PATCH /api/members/{id}/kyc — approve/reject KYC (officer only)

Dependencies

None (foundation module — everything else depends on it).

## Contribution Module

Responsibility

Records member contributions to the cooperative fund and exposes contribution history. It does not maintain the fund balance itself — that is the Accounting module's job, triggered by the event this module publishes. Contributions can be entered manually by an officer or arrive automatically via the Payment Gateway module; both paths converge on the same event.

Owned Entities

| Entity | Fields |
| --- | --- |
| Contribution | id (PK), memberId (FK), amount, contributionDate, reference, source (MANUAL/PAYSTACK), recordedBy |

Business Rules

- Member must be ACTIVE and KYC_VERIFIED.

- Amount must be positive.

- Contributions cannot be withdrawn (MVP).

Domain Events Published

- ContributionMadeEvent — published after a contribution is successfully saved, regardless of source.

Key Endpoints

- POST /api/contributions — record a contribution (manual, officer-entered)

- GET /api/contributions/member/{memberId} — contribution history

- GET /api/contributions/member/{memberId}/summary — running total

Dependencies

Member Module; Payment Gateway Module (an alternate entry point into the same record-and-publish path).

## Loan Module

Responsibility

Owns the full loan lifecycle end to end: request submission, guarantor management, officer approval, disbursement, the repayment schedule, default detection, and the financial/reputational consequences of default. This is the largest module in the system by design — guarantorship and borrower risk only mean anything in the context of a specific loan's history, so they live here rather than as standalone modules.

Owned Entities

| Entity | Fields |
| --- | --- |
| LoanRequest | id (PK), memberId (FK), amountRequested, purpose, status, submittedAt |
| Loan | id (PK), loanRequestId (FK), memberId (FK), principalAmount, interestRate, durationMonths, disbursedDate, status (ACTIVE/CLOSED/DEFAULTED), outstandingBalance |
| LoanGuarantor | id (PK), loanId (FK), memberId (FK), status (PENDING/ACCEPTED/DECLINED) |
| LoanInstallment | id (PK), loanId (FK), installmentNumber, dueDate, expectedAmount, status (PENDING/PAID/LATE/DEFAULTED), paidDate |
| GuarantorLiability | id (PK), loanId (FK), guarantorMemberId (FK), amount, status (PENDING/PAID/WAIVED), assignedAt |
| borrower_risk_profile (projection) | memberId, totalLoans, defaultedLoans, lateLoanPayments, currentRiskTier — rebuilt from event history, read by the approval workflow |
| guarantor_credibility_profile (projection) | memberId, timesGuaranteed, loansWentBad, credibilityScore — rebuilt from event history, shown to prospective loanees |

Business Rules

- Member must be ACTIVE and KYC_VERIFIED to submit a request.

- A request needs at least one ACCEPTED guarantor before it can be approved.

- Before approval, the system checks the borrower's risk profile (e.g. no other active default) and each guarantor's credibility — simple rule gates in the MVP (active default? below a minimum credibility tier?), not a weighted numeric model.

- Only an officer can approve or reject a request; approval creates the Loan and its LoanInstallment schedule.

- A daily scheduled job compares each installment's dueDate against today; an installment past its grace period without payment is marked LATE, and N consecutive LATE installments mark the Loan DEFAULTED.

- On default: the defaulted outstanding balance is split equally across all ACCEPTED guarantors into GuarantorLiability records, and a penalty is assessed against the borrower (posted by Accounting).

- Every loan outcome (clean close, late payments, default) updates the borrower's risk profile and each guarantor's credibility profile.

Domain Events Published

- LoanRequestedEvent — on submission.

- GuarantorInvitedEvent — when a guarantor is added to a request.

- LoanApprovedEvent — on officer approval (carries the installment schedule).

- LoanDefaultedEvent — fired by the scheduled sweep; carries the new GuarantorLiability records.

Domain Events Consumed

- RepaymentMadeEvent — to mark the matching installment PAID and recalculate outstandingBalance / trigger clean closure.

Key Endpoints

- POST /api/loan-requests — submit a loan request

- POST /api/loan-requests/{id}/guarantors — add a guarantor

- POST /api/guarantors/{id}/accept | /decline — guarantor responds

- GET /api/members/available-guarantors — members a loanee can choose, with credibility scores

- GET /api/members/{memberId}/guarantor-invites — pending requests a guarantor can review, with the requester's risk score

- POST /api/loan-requests/{id}/approve | /reject — officer decision

- GET /api/loans/{id} — status, schedule, outstanding balance

- GET /api/loans/{id}/guarantor-liabilities — liability records after a default

Dependencies

Member Module (active + KYC checks); reacts to Repayment Module's events; triggers Accounting and Notification via its own events.

## Repayment Module

Responsibility

Records two kinds of payment against the same shape of record: a borrower repaying their loan, and a guarantor paying down a liability assigned to them after a default. Loan Module listens to the resulting event either way and reacts accordingly.

Owned Entities

| Entity | Fields |
| --- | --- |
| Repayment | id (PK), loanId (FK), payerMemberId (FK), liabilityId (FK, nullable — set only for a guarantor liability payment), amount, paymentDate, reference |

Business Rules

- If liabilityId is null: the loan must be ACTIVE, payerMemberId must be the borrower.

- If liabilityId is set: the referenced GuarantorLiability must be PENDING, payerMemberId must match its guarantorMemberId.

- Amount must be positive.

Domain Events Published

- RepaymentMadeEvent — published either way; Accounting and Loan Module branch on whether liabilityId is set.

Key Endpoints

- POST /api/repayments — record a borrower repayment

- POST /api/repayments/liability — record a guarantor liability repayment

- GET /api/repayments/loan/{loanId} — repayment history for a loan

Dependencies

Loan Module (validates the loan/liability exists and is in a payable state).

## Accounting Module (Ledger)

Responsibility

The single source of truth for every financial balance in the system. It never originates a transaction on its own — it reacts to domain events from Contribution, Loan, and Repayment and converts each one into a balanced double-entry journal entry.

Owned Entities

| Entity | Fields |
| --- | --- |
| LedgerAccount | id (PK), name, accountType, normalBalance — chart of accounts now includes Penalty Income and Guarantor Receivable |
| LedgerEntry | id (PK), accountId (FK), amount, entryType (DEBIT/CREDIT), transactionRef, entryDate, createdBy |

Business Rules

- Every transaction produces at least one debit and one credit that balance to zero.

- Only this module is permitted to write LedgerEntry rows.

- All postings happen via @TransactionalEventListener(phase = AFTER_COMMIT), backed by the transactional outbox so a crash between commit and dispatch can't silently lose a posting.

Domain Events Consumed

- ContributionMadeEvent → debit Cash/Bank, credit Cooperative Fund Equity.

- LoanApprovedEvent → debit Loans Receivable, credit Cash/Bank.

- RepaymentMadeEvent (liabilityId null) → debit Cash/Bank, credit Loans Receivable.

- RepaymentMadeEvent (liabilityId set) → debit Cash/Bank, credit Guarantor Receivable.

- LoanDefaultedEvent → per guarantor: debit Guarantor Receivable, credit Loans Receivable; plus debit Penalty Receivable, credit Penalty Income for the borrower's penalty.

Key Endpoints

- GET /api/ledger/accounts/{id}/balance — current balance for an account

- GET /api/ledger/trial-balance — full trial balance

Dependencies

Listens to events from Contribution, Loan, and Repayment modules; does not call them directly.

## Reporting Module

Responsibility

A read-only projection layer (CQRS-lite). It owns no business logic and never writes operational data — it listens to the same domain events as Accounting and maintains denormalized tables shaped for fast dashboard queries, and pushes updates to connected dashboards over Server-Sent Events.

Owned Entities

| Entity | Fields |
| --- | --- |
| reporting_member_summary / reporting_loan_summary (projection tables) | denormalized, rebuilt from events — not a source of truth |

Business Rules

- Never exposes a write endpoint.

- Updates only happen via @TransactionalEventListener(phase = AFTER_COMMIT).

- Each projection update also publishes over the open SSE stream so connected dashboards update live without polling.

Domain Events Consumed

- ContributionMadeEvent

- LoanApprovedEvent

- RepaymentMadeEvent

- LoanDefaultedEvent

Key Endpoints

- GET /api/reports/dashboard — active loans, total contributions, outstanding balance, default rate

- GET /api/reports/members/{id}/summary — a member's contribution & loan summary

- GET /api/reports/top-contributors — ranked contributors

- GET /api/reports/stream — Server-Sent Events stream for live dashboard updates

Dependencies

Listens to events from Contribution, Loan, and Repayment modules; does not call them directly.

## Notification Module

Responsibility

Listens to the same event bus as everything else and turns key events into member-facing emails, keeping its own log so “did this actually send” is auditable.

Owned Entities

| Entity | Fields |
| --- | --- |
| notification_log | id (PK), memberId (FK), eventType, channel (EMAIL), status (SENT/FAILED), sentAt |

Business Rules

- Sends are wrapped in retry with exponential backoff + jitter; a permanently failed send is logged, not silently dropped.

- Sent through an EmailSender interface so the actual provider is swappable without touching any listener.

Domain Events Consumed

- LoanApprovedEvent

- GuarantorInvitedEvent

- RepaymentMadeEvent

- LoanDefaultedEvent

Key Endpoints

- GET /api/notifications/member/{memberId} — a member's notification history

Dependencies

Listens to events from Loan, Repayment, and Guarantor activity; does not call other modules directly.

## Payment Gateway Module

Responsibility

The intake point for contributions made via Paystack instead of manual officer entry. It verifies, deduplicates, and reconciles, then publishes the exact same ContributionMadeEvent a manual entry would — Accounting and Reporting never know the difference.

Owned Entities

| Entity | Fields |
| --- | --- |
| paystack_transaction | id (PK), paystackReference (unique), status, amount, memberId (FK), processedAt — dedup table, since Paystack retries webhooks |

Business Rules

- Every webhook call is signature-verified before being trusted.

- A duplicate paystackReference is acknowledged but not reprocessed.

- A daily reconciliation job polls Paystack for transactions with no matching local record, in case a webhook was missed.

Domain Events Published

- ContributionMadeEvent — published once a Paystack transaction is verified and recorded for the first time.

Key Endpoints

- POST /api/webhooks/paystack — Paystack webhook receiver

Dependencies

Member Module (resolves the paying member); feeds Contribution Module's event, doesn't call it directly.

## Auth Service (Spring Security)

Responsibility

Authenticates API callers and enforces role-based access control across every other module's endpoints.

Business Rules

- Two baseline roles: MEMBER and OFFICER (admin actions — approvals, status/KYC changes — require OFFICER).

- Passwords are hashed (BCrypt), never stored or logged in plaintext.

Key Endpoints

- POST /api/auth/login — authenticate and receive a token

- (All other endpoints are protected behind this and checked via @PreAuthorize.)

Dependencies

Member Module (a member's role determines their access).

## Cross-Cutting Concerns

Responsibility

Shared infrastructure every module relies on: global exception handling, request validation, logging/audit logging, the in-memory domain event bus, scheduled jobs, and reliability primitives that keep the system correct when external calls or the process itself misbehave.

Owned Entities

| Entity | Fields |
| --- | --- |
| event_outbox | id (PK), eventType, payload, status (PENDING/DISPATCHED), createdAt, dispatchedAt — backs the transactional outbox |

Business Rules

- Every API error returns a consistent error response shape.

- Every financial mutation is audit-logged with who/when/what.

- Outbound calls (Paystack verification, email send) are wrapped with Spring Retry: exponential backoff + jitter.

- Every event that triggers a financial posting is first written to event_outbox in the same transaction as the originating write, then dispatched by a poller — so a crash between commit and in-process delivery can't silently lose a ledger posting.

- Two scheduled jobs live here structurally even though Loan and Payment Gateway own their logic: the installment due-date sweep and the Paystack reconciliation sweep.

Dependencies

Used by every module; depends on none.

# 3. Task Breakdown

The work needed to complete the full-scope build is broken into 50 discrete tasks across 10 groups (the eight business/auth modules, shared infrastructure, and QA/deployment). Each task is sized to be roughly a day-to-a-few-days of work for one person; tasks within the same module are listed in the order they're most naturally built. Loan Module carries the most tasks by a wide margin (12) since guarantorship, risk scoring, installments, and default handling all live there by design — expect it to be the busiest module in standups.

| ID | Module | Task | Description |
| --- | --- | --- | --- |
| T1 | Infrastructure & Shared | Project scaffolding & module package structure | Set up the Maven project, base package layout for the modular monolith (one package per module), and shared base classes. |
| T2 | Infrastructure & Shared | PostgreSQL setup & configuration | Configure the PostgreSQL datasource, connection pooling, and a local Docker Compose file for development. |
| T3 | Infrastructure & Shared | Global exception handling & validation framework | Build a @ControllerAdvice-based global exception handler with a standard error response shape, plus Bean Validation wiring for DTOs. |
| T4 | Infrastructure & Shared | Logging & audit logging configuration | Set up structured application logging and a dedicated audit log for financial transactions. |
| T5 | Infrastructure & Shared | Domain event infrastructure | Build the base domain event classes and wire up Spring's ApplicationEventPublisher / @TransactionalEventListener pattern used by every module. |
| T6 | Infrastructure & Shared | OpenAPI / Swagger documentation setup | Add springdoc-openapi, configure it project-wide, and establish the convention for documenting each module's endpoints. |
| T7 | Infrastructure & Shared | Spring Security: authentication & role-based authorization | Implement login/authentication, password hashing, and role-based access rules distinguishing members from officers/admins. |
| T8 | Infrastructure & Shared | Transactional outbox implementation | Build the event_outbox table and a poller/dispatcher so a financial event is durably recorded in the same transaction as its originating write, before being delivered. |
| T9 | Infrastructure & Shared | Retry & backoff framework for outbound calls | Wire up Spring Retry with exponential backoff and jitter for outbound calls (Paystack verification, email sending). |
| T10 | Infrastructure & Shared | Scheduled job infrastructure | Set up Spring's @Scheduled configuration and a small job registry/logging convention shared by the installment sweep and the Paystack reconciliation job. |
| T11 | Member Module | Member entity, repository & migration | Create the Member JPA entity (including KYC fields), repository, and migration. |
| T12 | Member Module | Member registration & profile API | Build the create-member and view/update-profile REST endpoints. |
| T13 | Member Module | Member status & KYC verification workflow | Implement status transitions and the officer-reviewed KYC approve/reject workflow, plus the authorization rules around both. |
| T14 | Contribution Module | Contribution entity, repository & migration | Create the Contribution entity (including its source field), repository, and migration. |
| T15 | Contribution Module | Record contribution API + event | Build the record-contribution endpoint (validates active + KYC-verified member, positive amount) and publish ContributionMadeEvent. |
| T16 | Contribution Module | Contribution history & member summary API | Build endpoints returning a member's contribution history and running total. |
| T17 | Loan Module | LoanRequest entity & submit API | Create the LoanRequest entity, repository, migration, and the submit-loan-request endpoint. |
| T18 | Loan Module | Loan entity, repository & migration | Create the Loan entity, repository, and migration. |
| T19 | Loan Module | LoanGuarantor entity & add-guarantor API | Create the LoanGuarantor entity and the add-guarantor endpoint, enforcing the minimum-guarantors-per-loan rule. |
| T20 | Loan Module | Guarantor accept/decline workflow + event | Build the accept/decline endpoints for a guarantor and publish GuarantorInvitedEvent when a guarantor is added. |
| T21 | Loan Module | Available-guarantors & guarantor-invites APIs | Build the endpoint listing members a loanee can choose as guarantors (with credibility scores) and the endpoint listing pending invites for a prospective guarantor (with the requester's risk score). |
| T22 | Loan Module | LoanInstallment entity & schedule generation | Create the LoanInstallment entity and generate the repayment schedule at disbursement time. |
| T23 | Loan Module | Loan approval workflow + event | Build the officer approve/reject workflow, including the risk/credibility gate checks, and publish LoanApprovedEvent on approval. |
| T24 | Loan Module | Scheduled job: installment due-date sweep | Build the daily job that compares installment due dates against today and marks overdue installments LATE. |
| T25 | Loan Module | Default detection & guarantor liability assignment | Detect default after N consecutive LATE installments, split the outstanding balance into GuarantorLiability records across accepted guarantors, and publish LoanDefaultedEvent. |
| T26 | Loan Module | Borrower risk profile projection | Build the event listeners and query that maintain each borrower's risk profile (loan count, defaults, late payments, risk tier). |
| T27 | Loan Module | Guarantor credibility profile projection | Build the event listeners and query that maintain each guarantor's credibility profile (times guaranteed, loans gone bad, credibility score). |
| T28 | Loan Module | Loan status tracking & disbursement API | Build endpoints for tracking loan status, schedule, and outstanding balance. |
| T29 | Repayment Module | Repayment entity, repository & migration | Create the Repayment entity (with payerMemberId and nullable liabilityId), repository, and migration. |
| T30 | Repayment Module | Record borrower repayment API + event | Build the record-repayment endpoint (validates active loan, positive amount) and publish RepaymentMadeEvent. |
| T31 | Repayment Module | Record guarantor liability repayment API | Build the endpoint for a guarantor to pay down an assigned GuarantorLiability, reusing the same Repayment record shape and event. |
| T32 | Accounting Module (Ledger) | LedgerAccount & LedgerEntry entities + chart of accounts | Create the LedgerAccount and LedgerEntry entities, repositories, migrations, and seed the chart of accounts (including Penalty Income and Guarantor Receivable). |
| T33 | Accounting Module (Ledger) | Event listener: contribution → journal entry | Listen for ContributionMadeEvent and post the fund-posting journal entry. |
| T34 | Accounting Module (Ledger) | Event listener: loan disbursement → journal entry | Listen for LoanApprovedEvent and post the disbursement journal entry. |
| T35 | Accounting Module (Ledger) | Event listener: repayment → journal entry | Listen for RepaymentMadeEvent and post the repayment journal entry, branching on whether it's a borrower or guarantor-liability payment. |
| T36 | Accounting Module (Ledger) | Event listener: default → liability transfer & penalty posting | Listen for LoanDefaultedEvent and post the guarantor receivable transfer for each liability plus the borrower's penalty entry. |
| T37 | Accounting Module (Ledger) | Trial balance & account balance query API | Build read endpoints for account balances and a trial balance report. |
| T38 | Reporting Module | Reporting projection tables & migrations | Design and migrate the denormalized reporting tables. |
| T39 | Reporting Module | Event listeners updating projections | Build the @TransactionalEventListener methods that keep the reporting tables in sync. |
| T40 | Reporting Module | Dashboard & report GET endpoints | Build the read-only reporting endpoints. |
| T41 | Reporting Module | SSE stream endpoint for live dashboard push | Build a Server-Sent Events endpoint and have the projection listeners push updates to it as they fire. |
| T42 | Notification Module | notification_log entity & EmailSender interface | Create the notification log table and a provider-agnostic EmailSender interface. |
| T43 | Notification Module | Event listeners: approval, invite, repayment, default | Build the listeners that turn LoanApprovedEvent, GuarantorInvitedEvent, RepaymentMadeEvent, and LoanDefaultedEvent into emails, wrapped in retry. |
| T44 | Notification Module | Notification history API | Build the endpoint returning a member's notification history. |
| T45 | Payment Gateway Module | Paystack webhook receiver + signature verification | Build the webhook endpoint and verify Paystack's signature before trusting any payload. |
| T46 | Payment Gateway Module | paystack_transaction dedup table & idempotent processing | Create the dedup table keyed on Paystack's transaction reference so retried webhooks aren't double-processed. |
| T47 | Payment Gateway Module | Publish ContributionMadeEvent from verified transactions | Resolve the paying member and publish ContributionMadeEvent the first time a transaction is verified. |
| T48 | Payment Gateway Module | Scheduled job: Paystack reconciliation sweep | Build the daily job that polls Paystack for transactions with no matching local record. |
| T49 | QA & Deployment | Unit & integration testing across core modules | Write unit tests for business logic and integration tests covering contribution-to-ledger, loan-to-default-to-liability, and repayment-to-closure flows. |
| T50 | QA & Deployment | Dockerize application & deployment documentation | Write the Dockerfile, docker-compose for app+Postgres, and a README covering setup and deployment. |

# 4. Task Allocation

The 50 tasks above were shuffled randomly and allocated across the 8 active team members (Frank Joseph excluded — unticked). Oluwatimilehin Awoniyi carries 8 tasks as the project lead; everyone else carries 6. The split is 8 + 7×6 = 50.

Tasks within the same module that land with the same person are fine — they’re related and naturally sequence together. If any allocation creates a real bottleneck or someone wants to swap into a module they prefer, feel free to trade.

| Team Member | Total | Assigned Tasks |
| --- | --- | --- |
| Ayobami Adeoju | 6 | T8: Transactional outbox implementation (Infrastructure & Shared) T37: Trial balance & account balance query API (Accounting Module (Ledger)) T27: Guarantor credibility profile projection (Loan Module) T33: Event listener: contribution → journal entry (Accounting Module (Ledger)) T2: PostgreSQL setup & configuration (Infrastructure & Shared) T50: Dockerize application & deployment documentation (QA & Deployment) |
| Chinza N. | 6 | T44: Notification history API (Notification Module) T13: Member status & KYC verification workflow (Member Module) T19: LoanGuarantor entity & add-guarantor API (Loan Module) T28: Loan status tracking & disbursement API (Loan Module) T21: Available-guarantors & guarantor-invites APIs (Loan Module) T6: OpenAPI / Swagger documentation setup (Infrastructure & Shared) |
| Fassi Wasiu | 6 | T30: Record borrower repayment API + event (Repayment Module) T40: Dashboard & report GET endpoints (Reporting Module) T42: notification_log entity & EmailSender interface (Notification Module) T31: Record guarantor liability repayment API (Repayment Module) T9: Retry & backoff framework for outbound calls (Infrastructure & Shared) T20: Guarantor accept/decline workflow + event (Loan Module) |
| Gold Oladis | 6 | T47: Publish ContributionMadeEvent from verified transactions (Payment Gateway Module) T48: Scheduled job: Paystack reconciliation sweep (Payment Gateway Module) T43: Event listeners: approval, invite, repayment, default (Notification Module) T4: Logging & audit logging configuration (Infrastructure & Shared) T16: Contribution history & member summary API (Contribution Module) T46: paystack_transaction dedup table & idempotent processing (Payment Gateway Module) |
| Joseph Olakunle | 6 | T26: Borrower risk profile projection (Loan Module) T36: Event listener: default → liability transfer & penalty posting (Accounting Module (Ledger)) T25: Default detection & guarantor liability assignment (Loan Module) T35: Event listener: repayment → journal entry (Accounting Module (Ledger)) T49: Unit & integration testing across core modules (QA & Deployment) T10: Scheduled job infrastructure (Infrastructure & Shared) |
| Lukemn Olabanjo | 6 | T18: Loan entity, repository & migration (Loan Module) T3: Global exception handling & validation framework (Infrastructure & Shared) T22: LoanInstallment entity & schedule generation (Loan Module) T39: Event listeners updating projections (Reporting Module) T32: LedgerAccount & LedgerEntry entities + chart of accounts (Accounting Module (Ledger)) T1: Project scaffolding & module package structure (Infrastructure & Shared) |
| Mustaph Barrie | 6 | T24: Scheduled job: installment due-date sweep (Loan Module) T29: Repayment entity, repository & migration (Repayment Module) T15: Record contribution API + event (Contribution Module) T23: Loan approval workflow + event (Loan Module) T34: Event listener: loan disbursement → journal entry (Accounting Module (Ledger)) T41: SSE stream endpoint for live dashboard push (Reporting Module) |
| Oluwatimilehin Awoniyi | 8 | T11: Member entity, repository & migration (Member Module) T5: Domain event infrastructure (Infrastructure & Shared) T38: Reporting projection tables & migrations (Reporting Module) T7: Spring Security: authentication & role-based authorization (Infrastructure & Shared) T17: LoanRequest entity & submit API (Loan Module) T14: Contribution entity, repository & migration (Contribution Module) T45: Paystack webhook receiver + signature verification (Payment Gateway Module) T12: Member registration & profile API (Member Module) |